**Project Name**: **HR Tool Interne Positionsvermittlung**

**Client:** Miss Laura Schumm

**Developers:** Subhashini Jantwal (Group Leader), Mohammed Adnan Sirur, Gopinath Mylapura Anjaneyareddy , Muhammad Hamid and Jayanth Jain Hassan Ajithkumar

**Tutor:** Alyona Morozova

**Date:**30/06/2017

**Weekly Progress Report #8**

**Activities/tasks planned for the week**

|  |  |
| --- | --- |
| **Current Week Tasks** | **Group members Assigned** |
| Updated requirements and use case from 1st iteration | Subhashini |
| GUI paper prototypes for all the use cases,including the exceptional scenarios | Subhashini |
| Updated UML class diagram and UML Sequence diagrams for at least 6 core and diverse use cases | Jayanth,Hamid, Gopinath |
| A working prototype implementing most of the musthave  requirements | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Git lab Issues, Time Log & Progress Report | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |

**Tasks/activities that were achieved during the week**

|  |  |
| --- | --- |
| **Tasks completed during the week** | **Group members Assigned** |
| GUI paper prototypes for all the use cases,including the exceptional scenarios | Subhashini |
| Gitlab Issues, Time Log & Progress Report | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Updated requirements and use case from 1st  iteration | Subhashini |
| Updated UML class diagram and UML Sequence diagrams for at least 6 core and diverse use cases | Jayanth,Hamid, Gopinath |
| A working prototype implementing most of the musthave requirements | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |

In-progress/ Pending tasks and issues

- Implementation of all functionalities

- Implementing may-have requirements with highest priority

- Generate/write test cases

**Plan for the next week**

|  |  |
| --- | --- |
| **Next Week Tasks** | **Group members Assigned** |
| Generate/Write more tests for the newly implemented features | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Execute Regression, Unit and Integration test suites, report and fix bugs | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Git lab Issues, Time Log & Progress Report | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Implementing may-have requirements with highest priority | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Implementing all of the must have requirements | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Provide Gitlab issues on reported bugs, fixed bugs  and written/generated test cases | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Client and Tutor meeting | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Meeting with SE chair for feedback on UML diagrams and Architecture review | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |