**Project Name**: **HR Tool Interne Positionsvermittlung**

**Client:** Miss Laura Schumm

**Developers:** Subhashini Jantwal (Group Leader), Mohammed Adnan Sirur, Gopinath Mylapura Anjaneyareddy , Muhammad Hamid and Jayanth Jain Hassan Ajithkumar

**Tutor:** Alyona Morozova **Date:**02/06/2017

**Weekly Progress Report #4**

**Activities/tasks planned for the week**

|  |  |
| --- | --- |
| **Activities/tasks** | **Group members responsible & involved** |
| Weekly meeting with Tutor | Gopinath,Hamid,Jayanth, Subhashini and Adnan |
| Creating Use Case Document | Jayanth, Gopinath and Subhashini |
| Wireframes finalisation | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Wireframes updation | Hamid and Adnan |
| Git Lab updates | Gopinath,Hamid,Jayanth, Subhashini and Adnan |
| Client Coordination | Subhashini |
| Vertical implementation of a core use case scenario | Adnan |
| Architecture finalization and setup | Adnan |

**Tasks/activities that were achieved during the week**

|  |  |
| --- | --- |
| **Activities/tasks** | **Group members responsible & involved** |
| Attended Tutor Meeting, discussed week’s plan and progress | Gopinath,Hamid,Jayanth, Subhashini and Adnan |
| Created use case document | Jayanth (Job Seeker ), Gopinath (Admin ) and Subhashini (Recruiter) |
| Finalised Wireframes , to be shared with client by Monday | Hamid and Adnan |
| (individually) Recorded project activity on GitLab | Gopinath,Hamid,Jayanth, Subhashini , Adnan |
| Creating ,maintaining and sharing the time log and progress report and week deliverable | Subhashini with inputs from entire team |
| Architecture Finalization | Adnan |
| Partial implementation of a core Use-case scenario | Adnan |

**In-progress/ Pending tasks and issues**

* Meeting with client to show the vertical prototype which could not be presented to her due to unmatched schedules , the tutor was informed and the prototype submitted on time.
* To share wireframes with client

**Plan for the next week**

|  |  |
| --- | --- |
| **Next Week Tasks** | **Group members Assigned** |
| UML Diagrams | Subhashini, Gopinath and Jayanth |
| Implementation of Must Have features | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Update Use Case Document | Subhashini, Gopinath and Jayanth |
| Weekly meeting with tutor for feedback | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Client meeting to discuss project developments and discuss Wireframes | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |
| Git lab Issues, Time Log & Progress Report | Adnan,Gopinath,Subhashini,Hamid ,Jayanth |

**Time Log for Current Week**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member Name** | **Tasks** | **Time Spent(Hours)** | **Total Number of Hours** |
| Subhashini Jantwal | Attended Tutor Meeting, discussed week’s plan and progress | 1 | 8.5 |
| Creating Use Case Document | 4.5 |
| Setting up project milestones , creating and logging tasks & issues , logging time on Gitlab | 2 |
| Creating , maintaining and sharing the time log and progress report | 1 |
|  |  |  |  |
| Gopinath Mylapura Anjaneyareddy | Attended Tutor Meeting, discussed week’s plan and progress | 1 | 9.5 |
| Creating Use Case Document for Administrator | 7 |
| Internal meeting with team discussing wireframes,changes in use-case | 1 |
| Review of Use-case document | 0.5 |
|  |  |
|  |  |
|  |  |  |  |
| Mohammed Adnan Sirur | Attended Tutor Meeting, discussed week’s plan and progress . | 1 | 19 |
| Setting up the project for the vertical implementation, updating the readme files for the setup of the project , logging issues and logging time on Gitlab. | 2.5 |
| Worked on finalizing the Architecture. | 2 |
| Worked on partially implementing a Use-case scenario. | 11 |
| Internal meeting for updating the team on the wireframe changes and clearing open questions. | 1 |
| Worked on finalizing and updating the wireframes of the project | 1.5 |
|  |  |  |  |
| Muhammad Hamid | Attended Tutor Meeting, discussed week’s plan and progress | 1 | 6.5 |
| Updated Wireframes | 4 |
| Developed a HTML page for the vertical prototype | 1.5 |
|  |  |  |  |
| Jayanth Jain Hassan Ajithkumar | Weekly meeting with Tutor to discuss the use cases and weekly progress | 1 | 9 |
| Use case Document for Job Seeker | 4.5 |
| Reviewing the use case Document | 0.5 |
| Learning Java Script, mySQL and other technologies needed for implementation. | 3 |